## Slide 1: Public Transport Auckland
2604 MSE800 Group I
Frontend Engineer Jim
Backend Engineer Wayne

## Slide 2: Agile methodology
Stage | Schedule | Objectives | Tasks | Deliverables | Outcomes
Sprint1 | Week9-10 | Define, implement and test features of user registration/login and static public transport integration deployed on free host server | Gather structural data for handling New Zealand spatial layers (PMTiles) and AT public transport, authorization parameters. | Working backend and frontend for user registration/login and map view. | Web application with basic user and map features.
Sprint2 | Week11-12 | Define, implement and test dynamic public transport integration deployed on free host server | Map out the physical file boundaries, PostGIS schemas, container networking topography, and path-independent Pydantic module setups | Working backend and frontend for realtime events and transport information highlights. | Web application with full public transport information illustration.
Sprint3 | Week13-14 | Improve the user interface and optimize the performance | Complete structural programming of the decoupled backend layers and frontend mapping controls without modifying the frozen specifications | Optimized backend and frontend for public transport view with user friendly operation and smooth experience. | Full featured web application to allow user to customize his/her interested routes.