## Slide 1: Public Transport Auckland
2604 MSE800 Group I
Frontend Engineer Jim
Backend Engineer Wayne

## Slide 2: Waterfall methodology
Stage | Schedule | Task
Requirements Analysis | Week8-9 | Gather structural constraints for handling New Zealand spatial layers (PMTiles), AT GTFS data structure, authorization parameters, and performance baselines.
System Design | Week10 | Map out the physical file boundaries, PostGIS schemas, container networking topography, and path-independent Pydantic module setups
Development | Week11-12 | Complete structural programming of the decoupled backend layers and frontend mapping controls without modifying the frozen specifications
Testing | Week13 | Execute end-to-end black-box and white-box test suites to verify system behavior against the original requirements
Deployment | Week14 | Transition the containerized architecture safely onto production infrastructure
Maintenance | Week15+ | Monitor live telemetry, manage system resources, and provide troubleshooting support for configuration anomalies